| Document Title | Document Code | Document Type | Issue No | Sop No. |
| --- | --- | --- | --- | --- |
| New Feature Request | S-SW-FR | SOP | 01 | 2 |
| Issue Date | Effective Date | Copy No. | Revision No. |  |
| 01/10/2025 | 01/10/2025 | Master | 0 |  |

Purpose
Standardize the intake, evaluation, development, and deployment of new feature requests to ensure alignment with business goals, efficient resource utilization, and stakeholder satisfaction.

Procedure & Flow

Step 1: Request Intake

- Action:

  - Stakeholders submit requests via Request form (business case, expected outcomes).

  - Request Form (business case, expected outcomes) by End User or Stakeholder.

  - Request Meeting in Minutes Form by Business Analyst.

  - Requirements List Form by Business Analyst, Software Supervisor and Software Manager.

  - Requests Log Form by Software Manager & Software Supervisor.

  - High-Level Design (SRS, BRD, TFS) by Business Analyst.

  - Required fields: Priority (P1 > P4), impacted subsidiaries.

- Roles:

  - Subsidiary Liaison/Internal Stakeholder: Logs request.

  - Shared Service Coordinator (Software Supervisor): Assigns tracking ID.

Step 2: Technical Feasibility & Scoping

- Action:

  - Technical Team (Software Supervisor, Business Analyst, Developers, Tester, UI/UX Designer) assesses:

    - Technical complexity

    - Integration points

    - Resource requirements

- Output: High-Level Design document.

- Roles:

  - Software Supervisor & Business Analyst: Leads assessment.

  - Software Manager: Approves High-Level Design.

- Timeline: ≤10 business days.

Step 3: Prioritization & Roadmap Alignment

- Action:

  - Review by Feature Review Board (Software Manager, Business Analyst/Product Owner, Subsidiary Representer).

  - Prioritize using TFS.

- Roles:

  - Software Manager: Final prioritization.

Step 4: Agile Development

- Action:

  - Break into user stories; assign to sprints.

  - Bi-weekly stakeholder demos.

- Roles:

  - Business Analyst: Creates user stories.

  - UI/UX Designer: Translates needs into interfaces.

  - Developers Team: Implements features.

  - Software Tester: Continuous validation.

Step 5: Release & Adoption Tracking

- Action:

  - Deploy via phased rollout (Software Supervisor).

  - Monitor adoption via usage analytics (Software Supervisor).

- Roles:

  - Software Supervisor: Manages deployment.

Documents & Records

- Request Form by End User or Stakeholder.

- Request Meeting in Minutes Form by Business Analyst.

- Requirements List Form by Business Analyst, Software Supervisor and Software Manager.

- Requests Log Form by Software Manager & Software Supervisor.

- High-Level Design (SRS, BRD, TFS) by Business Analyst.

- Prioritization Matrix by Technical Team.

- Retrospective Meeting Form by Technical Team.

Forms

| Form Name | Form Code |
| --- | --- |
| Service Request Form | F-SW-FR/01 |
| Request Meeting in Minutes Form | F-SW-FR/02 |
| Requirements List Form | F-SW-FR/03 |
| Requests Log Form | F-SW-FR/04 |
| Retrospective Meeting Form | F-SW-FR/11 |
| Product Backlog TFS |  |
| Sprint Backlog TFS |  |
| Task TFS |  |

Revision History

| Rev No | Rev Date | Issue No | Issue Date | Description of Change | Approved By |
| --- | --- | --- | --- | --- | --- |
| 0 | 01-10-2025 | 01 | 01-10-2025 | Initial Issue |  |