| Document Title | Document Code | Document Type | Issue No | Sop No. |
| --- | --- | --- | --- | --- |
| Shared Service Release Management | S-SW-RM | SOP | 01 | 6 SS |
| Issue Date | Effective Date | Copy No. | Revision No. |  |
| 01/10/2025 | 01/10/2025 | Master | 0 |  |

Purpose
Standardize the deployment of software updates, patches, and new features across AKG subsidiaries through a coordinated, risk-minimized release process. Ensure zero unplanned downtime, regulatory compliance, and seamless integration with subsidiary operations.

Procedure & Flow

Step 1: Release Planning & Scheduling

- Action:

  - Consolidate release calendar from all subsidiaries.

  - Define maintenance windows aligned with subsidiary low-activity periods.

- Roles:

  - Software Manager: Approves master release calendar.

  - Subsidiary Liaison: Confirms subsidiary availability.

Step 2: Pre-Release Validation

- Action:

  - Deploy to staging environment; execute smoke, regression, and performance tests.

  - Validate subsidiary-specific configurations.

- Roles:

  - Team Lead: Manages testing.

  - Subsidiary Users: Verify critical workflows.

Step 3: Change Advisory Board (CAB) Approval

- Action:

  - Present release scope, risk assessment, and rollback plan to CAB (includes subsidiary reps).

  - Obtain sign-off.

- Roles:

  - CAB Chair (Director of ICT): Final approval.

  - Subsidiary Liaison: Represents subsidiary interests.

Step 4: Deployment Execution

- Action:

  - Deploy to production via automated pipelines (e.g., Jenkins, GitLab CI/CD).

  - Monitor systems for 24h using APM (Application Performance Monitoring) tools (e.g., Datadog, New Relic).

- Roles:

  - Full stack Engineer: Executes deployment.

  - Systems/Server Admin: Infrastructure support.

Step 5: Post-Release Activities

- Action:

  - Conduct subsidiary smoke tests.

  - Document lessons learned; update runbooks.

- Roles:

  - Shared Service Coordinator: Surveys subsidiary satisfaction.

  - Team Lead: Retrospective report.

Forms

| Form Name | Form Code |
| --- | --- |
| RELEASES LOG | F-SW-RM/01 |

Revision History

| Rev No | Rev Date | Issue No | Issue Date | Description of Change | Approved By |
| --- | --- | --- | --- | --- | --- |
| 0 | 29-09-2025 | 01 |  | Initial Issue |  |