| Document Title | Document Code | Document Type | Issue No | Sop No. |
| --- | --- | --- | --- | --- |
| Shared Service Software Service Catalog | S-SW-SC | SOP | 01 | 5 SS |
| Issue Date | Effective Date | Copy No. | Revision No. |  |
| 01/10/2025 | 01/10/2025 | Master | 0 |  |

Purpose
Standardize the intake, evaluation, and fulfillment of software service requests from AKG subsidiaries through a centralized catalog. Ensure transparent prioritization, SLA-bound delivery, and continuous alignment of development efforts with subsidiary business needs.

Procedure & Flow

Step 1: Service Request Submission

- Action:

  - Subsidiary submits request via AKG software Request Form.

  - Fill Meeting in Minutes Form by Business Analyst.

  - Requirements List Form by Business Analyst, Software Supervisor and Software Manager.

    - Required fields: Priority (P1 > P4), impacted subsidiaries.

  - Requests Log Form by Software Manager & Software Supervisor.

  - High-Level Design (SRS, BRD, TFS) by Business Analyst.

- Roles:

  - Subsidiary Liaison: request Form.

  - Business Analyst Fill Meeting in Minutes Form.

  - Software Supervisor Assigns tracking ID.

Step 2: Feasibility Assessment

- Action:

  - Technical Team (Software Supervisor, Business Analyst, Developers, Tester, UI/UX Designer) assesses:

    - Technical complexity

    - Integration points

    - Resource requirements

- Output: High-Level Design document (Backlog TFS).

- Roles:

  - Software Manager: Approves High-Level Design.

  - Software Supervisor & Business Analyst: Leads assessment.

- Timeline: ≤10 business days.

  - Software Manager: Strategic alignment sign-off.

Step 3: SLA Negotiation & Agreement

- Action:

  - Define scope, timeline, cost.

  - Subsidiary signs Service Level Agreement (SLA).

- Roles:

  - Software Manager: SLA owner.

  - Subsidiary Liaison: Agreement ratification.

- SLA Tiers: (maintenance). deadlines.

  - Standard: Pre-approved modules (e.g., customization) > 5-week delivery.

  - Complex: New features (e.g., API integration) – Phased delivery per agreement.

Step 4: Development & UAT

- Action:

  - Execute per SOP SW-G1 (Software Development Lifecycle).

  - Subsidiary validates in User Acceptance Testing (UAT) environment.

- Roles:

  - Business Analyst Document.

  - Technical Team: Builds solution.

  - Subsidiary Users: UAT execution Software Supervisor, Business Analyst, Software Test.

Step 5: Deployment & Feedback

- Action:

  - Release to production; monitor for 72h (according to the case).

  - Subsidiary satisfaction survey.

- Roles:

  - Software Supervisor: Deployment oversight.

  - Shared Service Coordinator (Business Analyst, Software Supervisor, Software Manager): Feedback consolidation.

Documents & Records

- Service Request Forms by Shared Service Coordinator

- Feasibility Assessment Reports by Software Manager

- Post-Implementation Surveys by Shared Service Coordinator

- Request Form by End User or Stakeholder.

- Request Meeting in Minutes Form by Business Analyst.

- Requirements List Form by Business Analyst, Software Supervisor and Software Manager.

- Requests Log Form by Software Manager & Software Supervisor.

- High-Level Design (SRS, BRD, TFS) by Business Analyst.

- Prioritization Matrix by Technical Team.

- Release Form & Log form by Supervisor.

Forms

| Form Name | Form Code |
| --- | --- |
| Request Form | F-SW-SD/01 |
| Request Meeting in Minutes Form | F-SW-SD/02 |
| Requirements List Form | F-SW-SD/03 |
| Requests Log Form | F-SW-SD/04 |
| Release Form | F-SW-SD/05 |
| Release Log Form | F-SW-SD/06 |
| Bug Form | F-SW-SD/07 |
| Bugs Log Form | F-SW-SD/08 |
| Feedback Survey Form | F-SW-SD/09 |
| Feedback Survey Log Form | F-SW-SD/10 |
| Product Backlog TFS |  |
| Sprint Backlog TFS |  |
| Task TFS |  |
| Bug TFS |  |
| Release Test TFS as Task |  |
| Release Live TFS as Task |  |

Revision History

| Rev No | Rev Date | Issue No | Issue Date | Description of Change | Approved By |
| --- | --- | --- | --- | --- | --- |
| 0 | 01-10-2025 | 01 | 01-10-2025 | Initial Issue |  |